Rostering Project Scope Form
Project Title: Roster On: Review, upgrade or replace	Project Number:
Project Leader/Manager:	Anticipated Project Start Date:
Sponsor:	Date Prepared: 1 May 2019
Project Risk Level: Medium/High	Estimated Completion Date:
Team Members: / Stan Bordeaux / Deb / Phil / Other?
Purpose of Project: / To review the current Roster On: PAHSMA Staff Rostering System and determine suitability or otherwise for upgrading or replacing Roster On software. / Work with stakeholders to identify User Requirements and barriers to using current software. The Requirements Document will lead and guide the Consultants in selection of replacement or upgrade of Roster On. / Liaise with Software Consultants to ensure appropriate software, that meets the requirements of PAHSMA as specified in the Requirements Document, is implemented within PAHSMA.
Background: / PAHSMA’s day to day operations and staff rostering requirements are complex and are spread over a range of Department’s within PHASMA’s operating structure. Considerations and Departments include: / Site open every day till late / Seasonal variations / Food and Beverage / Visitor Services / Guiding / Other? / Each of these Departments will have their own complex requirements which need to be handled individually. / A universally accessible Roster Program (what is this thing called??) that meets user expectations and provides user satisfaction will produce efficient rosters for staff and provide management access to timely information on staffing and operational requirements. / It is generally accepted that the current Rostering Software: Roster On is not meeting user expectations. Feedback??from stakeholders and users suggests that the program is not universally used or universally liked. / Anecdotally, it is said that the program produces more angst and can at times be more problematic than necessary. (what exactly is the problem) / Other feedback indicates little backup training for the software was provided on implementation and change management was difficult for some users. (note this all needs to be confirmed). / The need to address issues with the current system has been acknowledged by XXXX and the first steps in proceeding the matter have been undertaken. (list steps or outcomes) / Initial inquiries with the software developer?? regarding software upgrade were not positive and did not inspire confidence that appropriate upgrades would fix the problems. / It is now the general consensus (is it?) that further inquiries regarding potential off the shelf programs that may fulfill PAHSMA’s complex requirements should be undertaken. / While acknowledging the complexities that have been identified within the Organisation, these issues are not unique. Hospitals, police, other emergency services are organisations which have similar requirements and it is expected that a suitable Software Rostering Program will be identified by the Consultant. / To assist the Consultant in their selection of appropriate software a Functional and Technical Requirements Schedule (FTRS) will be developed. The FTRS will underpin all testing requirements including: / User Acceptance Testing / Functional Requirements / Systems integration
Deliverables: / Meetings with officers responsible for managing staff rosters for each Department will have been conducted and recorded. / Technical Documents including: / Functional and Technical Requirements Document (FTRD) specifying requirements as listed by users. / List of 3? Software Rostering Programs selected by the Consultant. / User Acceptance Testing Document / Performance Testing Document / Risk Assessment Document / Training Document
Stakeholders: (those involved in or who may be affected by project activities) / As appropriate, include information from the IT Project Initiation form and the IT Project Resources and Staffing Plan. / Examples of what could be included in the Stakeholders section are: / List all internal (IT) teams affected by the project (e.g., 4Help, DAA, CNS, OCS, AIS…) / List university non-IT, individuals or organizations, involved in or affected by the project. / Steering committee members. / List other stakeholders and identify customers of this project or service. / Please see Addendum 1 for a thorough list of potential project stakeholders.
Resource Requirements: (resources likely to be required, an estimated timeline, costs & potential project boundaries) / As appropriate, include information from the IT Project Initiation form, the IT Project Resources and Staffing Plan, the IT Project Purchases and Acquisitions Plan, and the IT Project Budget Plan. / Examples of what could be included in the Resource Requirements section are: / Benefit/Cost Analysis (not necessarily monetary) / Estimated life cycle costs to include, e.g., costs to implement the product or service; ongoing production costs; procurements, such as, major hardware/software purchases. Use the life cycle cost summary table below. / Estimated data storage requirements and costs. / Cross-organizational personnel requirements. / Estimated training needs and costs. / Broad timeline including project start, finish, and major milestones. / Identify implementation schedule conflicts through use of the IT Critical Dates Calendar. / List boundaries or limits on the project team, e.g., empowerment, budget, resources, etc.
Life Cycle Cost: / Year 1 Year 2 Year 3 Year 4 Year 5 / Implementation: $ $ $ $ $ / Maintenance/ Support: $ $ $ $ $ / Procurements: $ $ $ $ $ / Totals: $ $ $ $ $ / Life Cycle Cost: $
Operations & Support: (define product ownership and who is responsible for product maintenance & support) / As appropriate, include information from the IT Project Communications Plan, the IT Project Quality Management Plan, and the IT Project Training Plan. / Examples of what could be included in the Operations & Support section are: / Identify responsibility for Knowledgebase & web documentation. / Identify team responsible for production ownership & maintenance. / Identify team responsible for product support (e.g., 4Help, functional team). / Identify any needed training. / Any communications and marketing of this product or service.
Safety, Security, & Risks: (potential project safety and security enhancements, security exposures, issues and risks, & mitigation) / As appropriate, include information from the IT Project Initiation form, the IT Project Risk Management Plan, the IT Project Security Initial Review form, and the IT Project Quality Management Plan. / Personally Identifying Information (PII): Is data handled according to the Standard for Storing and Transmitting Personally Identifying Information? (see http://www.it.vt.edu/administration/policies.html) / Regulatory Compliance: Are project components compliant with Family Educational Rights and Privacy Act (FERPA), Health Insurance Portability and Accountability Act (HIPAA), Gramm-Leach-Bliley Act (GLBA), Payment Card Industry (PCI), etc? / Virginia Tech Registrar information on Family Educational Rights and Privacy Act (FERPA) / Family Educational Rights and Privacy Act (FERPA) / Health Insurance Portability and Accountability Act (HIPAA) / Gramm-Leach-Bliley Act (GLBA) / Payment Card Industry (PCI) / Examples of what could be included in the Safety, Security, & Risks section are (for example): / Describe potential enhancements to personal safety and data security for the university, as a result of doing this project. / Identify possible or known political or image exposures likely to result from this project. / Identify possible or known IT security exposures for this project. / Identify project risks for things like, acquisition, budget, personnel, contract, timeline, expectations, support, and training. / For each identified issue or risk, identify at least one mitigation measure or a contingency plan. / Issues and Risks Risk Mitigation or Contingency / … …
Approvals: / Duplicate or delete signature blocks as needed. / Requested by: (e.g., project manager) / Printed name, Signature, Date / Requested by: (e.g., project leader) / Printed name, Signature, Date / Approved by: (e.g., project steering committee) / Printed name, Signature, Date / Approved by: (e.g., project sponsor) / Printed name, Signature, Date

## Addendum 1
Question: Who are the stakeholders of this project?
Answer: Consider the 360-degree realm of peers and upstream and downstream concerned parties in the following categories.
Functional outcomes
1. Project sponsors/requestors
2. End users of the output of the project (faculty, staff, students; others)
3. Functional office or administrative users
4. Other data administrators
5. Support of users (e.g., the Techsupport community; 4help; Knowledge Base)
Conducting the project, deployment, and on-going operations
1. Primary work team(s)
2. Staff responsible for the procurement of equipment, software, services.
3. Trainers
4. Network needs—are there particular requirements of CNS for infrastructure or for provisioning business cycles?
5. On-going system support; pre-production system support; system administrators; database administrators
6. On-going application support, including interface support and maintenance
7. Providers of required services (for example, authentication and authorization)