Rostering Project Scope Form
Project Title: Roster On: Review, upgrade or replace	Project Number:
Project Leader/Manager:	Anticipated Project Start Date:
Sponsor:	Date Prepared: 1 May 2019
Project Risk Level: Medium/High	Estimated Completion Date:
Team Members: / Stan Bordeaux / Deb / Phil / Other?
Purpose of Project: / To review the current Roster On: PAHSMA Staff Rostering System and determine suitability or otherwise for upgrading or replacing Roster On software. / Work with stakeholders to identify User Requirements and barriers to using current software. / The Requirements Document will lead and guide the Consultants in selection of replacement or upgrade of Roster On. / Liaise with Software Consultants to ensure appropriate software, that meets the requirements of PAHSMA as specified in the Requirements Document, is implemented within PAHSMA.
Background: / PAHSMA’s day to day operations and staff rostering requirements are complex and are spread over a range of Department’s within PHASMA’s operating structure. Considerations and Departments include: / Site open every day till late / Seasonal variations / Food and Beverage / Visitor Services / Guiding / Other? / Each of these Departments will have their own complex requirements which need to be handled individually. / A universally accessible Roster Program that meets user expectations and provides user satisfaction will produce efficient rosters for staff and provide management access to timely information on staffing and operational requirements. / It is generally accepted that the current Rostering Software: Roster On is not meeting user expectations. Feedback?? from stakeholders and users suggests that the program is not universally used or universally liked. / Anecdotally, it is said that the program produces more angst and can at times be more problematic than necessary. (what exactly is the problem) / Other feedback indicates little backup training for the software was provided on implementation and change management was difficult for some users. / The need to address issues with the current system has been acknowledged by XXXX and the first steps in proceeding the matter have been undertaken. / Initial inquiries with the software developer?? regarding software upgrade were not positive and did not inspire confidence that appropriate upgrades would fix the problems. / It is now the general consensus that further inquiries regarding potential “off the shelf” programs that may fulfill PAHSMA’s complex requirements should be undertaken. / While acknowledging the complexities that have been identified within the Organisation, these issues are not unique. / Hospitals, / Police, / Other emergency services / These other organisations have similar requirements and it is expected that a suitable Software Rostering Program will be identified by the Consultant after consultation with other identified users. / To assist the Consultant in their selection of appropriate software a Functional and Technical Requirements Schedule (FTRS) will be developed. The FTRS will underpin all testing requirements including: / User Acceptance Testing / Functional Requirements / Systems integration
Deliverables: / Functional and Technical Requirements Document (FTRD) specifying requirements as listed by users. / List of 3? Software Rostering Programs selected by the Consultant. / User Acceptance Testing Document / Performance Testing Document / Risk Assessment Document / Training Document
Stakeholders: (those involved in or who may be affected by project activities) / All users who are directly responsible for managing staff rosters. / XX% staff have some contact with the rostering system. / IT Consultants who maintain the system.